# PROJECT PROPOSAL

Triển Khai Các Mô Hình Mạng Container Nâng Cao trên AWS ECS cho Doanh Nghiệp Hiện Đại

Advanced Container Networking Implementation on AWS ECS for Modern Enterprise

Prepared by: Kiều Nguyễn Thanh Bình
FCJ Internship Program
AWS Cloud Solutions Architect

📊 Project Proposal | 🏗️ Enterprise Architecture | ☁️ AWS Cloud Solutions

July 2025

Executive Summary	3

Business Challenge	3

Proposed Solution	3

Key Business Benefits	3

Investment & Return on Investment	4

Strategic Impact	4

1. Problem Statement	5

1.1 Current Situation Analysis	5

Network Complexity Challenges	5

1.2 Quantified Business Impact	5

Performance Impact Analysis	5

Financial Impact Assessment	6

1.3 Stakeholder Impact Analysis	6

Development Teams	6

Operations Teams	6

Business Users & Customers	7

Executive Management	7

2. Solution Architecture	8

2.1 High-Level Architecture Overview	8

Main Architecture Flow	8

2.2 AWS Services Selection & Justification	8

2.3 Advanced Networking Architecture	9

awsvpc Network Mode Implementation	9

awsvpc Network Mode Workflow	10

Service Discovery Architecture	10

Service Discovery 4-Step Process	10

Service Connect Implementation	10

2.4 Security Architecture	11

Network Security Implementation	11

3. Technical Implementation	12

3.1 Implementation Phases Overview	12

Phase 1: Foundation Setup (Weeks 1-2)	12

Phase 2: Service Discovery Implementation (Weeks 3-4)	13

3.2 Development Methodology	13

4. Timeline & Milestones	15

5. Budget Estimation	15

Infrastructure Costs (Monthly)	15

Development & Implementation Costs	16

Return on Investment Analysis	16

6. Risk Assessment	16

7. Expected Outcomes	17

Long-term Strategic Benefits	17

Conclusion	18

Document Information	18

# Executive Summary

Dự án "Triển Khai Các Mô Hình Mạng Container Nâng Cao trên AWS ECS" nhằm thiết kế và triển khai một kiến trúc mạng container enterprise-grade sử dụng Amazon Elastic Container Service (ECS) với các tính năng networking nâng cao. Giải pháp này được phát triển để giải quyết các thách thức nghiêm trọng mà các doanh nghiệp hiện đại đang đối mặt trong việc triển khai và quản lý kiến trúc microservices phức tạp, bao gồm network performance bottlenecks, service discovery complexity, security vulnerabilities, và operational overhead.

## Business Challenge

Các doanh nghiệp hiện tại đang grappling với việc quản lý 50+ microservices trong môi trường production, dẫn đến average response time 2.5 giây (target <500ms), network latency 200ms+ giữa các services, và 15% request timeouts trong peak hours. Chi phí infrastructure hiện tại $25,000/month do over-provisioning, cùng với 40 hours/week manual operations và $150,000/year downtime costs. Tình trạng này không chỉ ảnh hưởng đến user experience mà còn tạo ra competitive disadvantage và increased technical debt.

## Proposed Solution

Giải pháp comprehensive sử dụng AWS ECS với awsvpc networking mode, tích hợp Service Discovery thông qua AWS Cloud Map, intelligent load balancing với Application Load Balancer, và advanced monitoring stack bao gồm CloudWatch Container Insights và AWS X-Ray distributed tracing. Architecture này implement Service Connect với Envoy proxy để tạo ra service mesh capabilities, đảm bảo secure service-to-service communication với mTLS encryption và granular traffic policies.

## Key Business Benefits

• Performance Excellence: Giảm 40% network latency thông qua awsvpc networking mode, đạt <500ms response time target, và eliminate request timeouts during peak traffic

• Cost Optimization: Tiết kiệm 30% infrastructure costs ($7,500/month) thông qua intelligent auto-scaling, right-sizing, và elimination của over-provisioning

• Operational Efficiency: Giảm 80% manual operations (từ 40 hours/week xuống 8 hours/week) thông qua automation và self-healing capabilities

• Scalability & Reliability: Hỗ trợ 500% traffic spikes (từ 200% limit hiện tại), đạt 99.9% uptime target, và handle 50,000+ concurrent requests

• Security Enhancement: Enterprise-grade security với task-level isolation, network segmentation, secrets management, và comprehensive audit logging

• Developer Productivity: Giảm deployment time từ 2 hours xuống 15 minutes, improve debugging capabilities với distributed tracing, và faster feature delivery

## Investment & Return on Investment

| Investment Component | Amount |
| --- | --- |
| Development & Implementation | $97,500 |
| First Year Infrastructure | $19,680 |
| Third-party Tools & Services | $7,200 |
| Total Investment | $124,380 |
| Annual Savings | $300,000 |

Với total investment $124,380 và annual savings $300,000, dự án mang lại Net ROI 141% trong năm đầu tiên với break-even point chỉ 5 tháng. 5-year NPV projection cho thấy cumulative value $1.2M+, making this một strategic investment với exceptional returns.

## Strategic Impact

Beyond immediate technical và financial benefits, dự án này establishes foundation cho digital transformation initiatives, enables rapid innovation cycles, và positions organization như một technology leader trong industry. Implementation sẽ create reusable platform components, develop internal cloud expertise, và establish modern DevOps practices that benefit future projects.

# 1. Problem Statement

## 1.1 Current Situation Analysis

Trong landscape của modern software development, các doanh nghiệp đang increasingly adopt microservices architecture để achieve greater agility, scalability, và maintainability. Tuy nhiên, transition này brings significant challenges, particularly trong lĩnh vực container networking và service orchestration. Current state analysis reveals critical gaps trong infrastructure capabilities that directly impact business operations và competitive positioning.

### Network Complexity Challenges

Service-to-Service Communication: Với 50+ microservices trong production environment, inter-service communication tạo ra complex network topology với multiple failure points và performance bottlenecks

Service Discovery Limitations: Manual service endpoint management và static configuration files dẫn đến frequent outages khi services scale up/down hoặc relocate

Load Balancing Inefficiencies: Lack of intelligent traffic distribution algorithms results trong uneven resource utilization và cascading failures during traffic spikes

Network Security Gaps: Insufficient granular security controls giữa services, với broad network access policies tạo ra significant attack surface

Monitoring Blind Spots: Limited visibility into network traffic patterns, service dependencies, và performance metrics hinder effective troubleshooting và optimization

## 1.2 Quantified Business Impact

Comprehensive analysis của current infrastructure performance reveals significant quantifiable impacts across multiple business dimensions. These metrics demonstrate urgent need cho architectural improvements và provide baseline cho measuring project success.

### Performance Impact Analysis

| Metric | Current State | Industry Benchmark | Business Impact |
| --- | --- | --- | --- |
| Average Response Time | 2.5 seconds | <500ms | Poor user experience, 25% bounce rate increase |
| Network Latency | 200ms+ | <50ms | Slow service communication, degraded performance |
| Request Timeout Rate | 15% during peak | <1% | $50,000/month revenue loss |
| System Uptime | 95% | 99.9% | $150,000/year downtime costs |
| Resource Utilization | 45% average | 75% target | Over-provisioning, wasted resources |
| Deployment Time | 2 hours | <15 minutes | Slow time-to-market, reduced agility |
| Incident Resolution | 4 hours average | <30 minutes | Extended outages, customer dissatisfaction |

### Financial Impact Assessment

| Cost Category | Monthly Amount | Annual Impact |
| --- | --- | --- |
| Infrastructure Over-provisioning | $7,500 | $90,000 |
| Manual Operations Overhead | $13,333 | $160,000 |
| Downtime & Service Interruptions | $12,500 | $150,000 |
| Developer Productivity Loss | $8,333 | $100,000 |
| Total Quantified Impact | $41,666 | $500,000 |

## 1.3 Stakeholder Impact Analysis

Current infrastructure limitations create cascading effects across multiple organizational stakeholders, each experiencing unique challenges và pain points that compound overall business impact.

### Development Teams

• Slow deployment cycles (2+ hours) hinder rapid iteration và feature delivery

• Complex debugging processes due to lack of distributed tracing capabilities

• Frequent production issues requiring after-hours support và firefighting

• Limited development environment consistency leading to "works on my machine" issues

### Operations Teams

• 40+ hours/week manual infrastructure management và maintenance tasks

• Reactive incident response due to insufficient monitoring và alerting

• Difficulty in capacity planning without proper resource utilization metrics

• High stress levels due to frequent production outages và escalations

### Business Users & Customers

• Poor application performance affecting user satisfaction và retention

• Service interruptions during critical business operations

• Inconsistent user experience across different application features

• Loss of confidence in digital platform reliability

### Executive Management

• High operational costs reducing profitability và investment capacity

• Delayed time-to-market for new features và competitive responses

• Increased technical debt requiring future remediation investments

• Risk of customer churn và reputation damage due to service issues

# 2. Solution Architecture

## 2.1 High-Level Architecture Overview

Proposed solution architecture leverages AWS ECS với advanced networking capabilities để create một enterprise-grade container platform. Architecture được designed theo AWS Well-Architected Framework principles, emphasizing security, reliability, performance efficiency, cost optimization, và operational excellence. Core architecture implements awsvpc networking mode để provide task-level network isolation, integrated với comprehensive service discovery mechanism và advanced monitoring stack.

### Main Architecture Flow

This diagram illustrates the complete request flow from external clients through the load balancer to containerized services, highlighting the advanced networking features và monitoring capabilities.

## 2.2 AWS Services Selection & Justification

Service selection được based trên comprehensive analysis của requirements, performance characteristics, cost implications, và integration capabilities. Each service plays critical role trong overall architecture và has been chosen để optimize cho specific use cases và operational requirements.

| AWS Service | Primary Purpose | Key Features Used | Business Justification |
| --- | --- | --- | --- |
| Amazon ECS | Container Orchestration | awsvpc networking, Service Connect, Auto Scaling, Health Checks | Managed service reduces operational overhead, deep AWS integration, enterprise features |
| AWS VPC | Network Foundation | Private subnets, Security Groups, NACLs, VPC Endpoints | Complete network isolation, granular security controls, compliance requirements |
| Application Load Balancer | Traffic Distribution | Layer 7 routing, SSL termination, Health checks, Sticky sessions | Intelligent routing, high availability, integrated với AWS services |
| AWS Cloud Map | Service Discovery | Service registry, Health monitoring, DNS integration | Automatic service registration, dynamic discovery, reduced configuration complexity |
| Amazon Route 53 | DNS Resolution | Private hosted zones, Health-based routing, Latency routing | High availability DNS, intelligent routing, global reach |
| Amazon CloudWatch | Monitoring & Alerting | Container Insights, Custom metrics, Dashboards, Alarms | Comprehensive observability, proactive monitoring, cost optimization insights |
| AWS X-Ray | Distributed Tracing | Request tracing, Service map, Performance analysis | End-to-end visibility, performance optimization, troubleshooting acceleration |
| Amazon ECR | Container Registry | Image scanning, Lifecycle policies, Cross-region replication | Secure image storage, vulnerability management, integrated với ECS |
| AWS Secrets Manager | Secrets Management | Automatic rotation, Fine-grained access, Audit logging | Enhanced security, compliance requirements, operational simplicity |
| AWS IAM | Access Control | Task roles, Service-linked roles, Policy-based access | Principle of least privilege, granular permissions, audit compliance |

## 2.3 Advanced Networking Architecture

Advanced networking implementation forms the core của proposed solution, providing enterprise-grade capabilities cho service communication, security, và observability. Architecture leverages AWS native networking services để create scalable, secure, và high-performance container networking platform.

### awsvpc Network Mode Implementation

awsvpc networking mode provides task-level network isolation bằng cách assign dedicated Elastic Network Interface (ENI) cho mỗi ECS task. This approach enables granular security controls, simplified network troubleshooting, và native VPC networking capabilities. Each task receives private IP address from VPC subnet, allowing direct application của Security Group rules và Network ACLs at task level.

• Task-level network isolation improves security posture

• Simplified network troubleshooting với dedicated IP per task

• Native VPC networking capabilities including VPC Flow Logs

• Granular security group application at task level

• Enhanced monitoring với network-level metrics

• Compliance với enterprise networking requirements

### awsvpc Network Mode Workflow

This diagram shows the detailed process of how ECS tasks receive dedicated network interfaces và integrate với VPC networking infrastructure.

### Service Discovery Architecture

Service Discovery implementation utilizes AWS Cloud Map integrated với Route 53 để provide automatic service registration và DNS-based discovery mechanism. Architecture supports both HTTP và DNS discovery patterns, enabling flexible service communication strategies based on application requirements. Health checking ensures only healthy service instances receive traffic.

### Service Discovery 4-Step Process

This comprehensive workflow demonstrates the automatic service registration và discovery process, from task startup to service mesh integration.

### Service Connect Implementation

Service Connect provides service mesh capabilities through Envoy proxy sidecar containers, enabling advanced traffic management, security, và observability features. Implementation includes circuit breakers, retries, timeouts, và load balancing algorithms optimized cho microservices communication patterns. mTLS encryption ensures secure service-to-service communication.

• Envoy proxy sidecar injection for service mesh capabilities

• Advanced traffic routing với weighted routing và canary deployments

• Circuit breaker patterns để prevent cascading failures

• Automatic retries với exponential backoff strategies

• mTLS encryption cho secure inter-service communication

• Comprehensive metrics collection và distributed tracing integration

## 2.4 Security Architecture

Security architecture implements defense-in-depth strategy với multiple layers của protection across network, application, và data tiers. Design follows AWS security best practices và industry compliance standards, ensuring comprehensive protection against modern threat vectors.

### Network Security Implementation

| Security Layer | Implementation | Security Benefit |
| --- | --- | --- |
| VPC Isolation | Private subnets, Internet Gateway control | Network-level isolation from public internet |
| Security Groups | Stateful firewall rules per service | Granular traffic control at task level |
| Network ACLs | Subnet-level stateless filtering | Additional layer of network protection |
| VPC Endpoints | Private connectivity to AWS services | Eliminates internet routing for AWS API calls |
| NAT Gateway | Controlled outbound internet access | Secure outbound connectivity for updates |

# 3. Technical Implementation

Technical implementation follows structured approach với 5 distinct phases, each building upon previous phase capabilities. Implementation strategy emphasizes incremental delivery, risk mitigation, và continuous validation của system performance và reliability. Each phase includes specific deliverables, success criteria, và rollback procedures.

## 3.1 Implementation Phases Overview

| Phase | Duration | Key Focus | Primary Deliverables | Success Criteria |
| --- | --- | --- | --- | --- |
| Phase 1 | Weeks 1-2 | Foundation Setup | VPC, ECS Cluster, Basic Services | Infrastructure operational |
| Phase 2 | Weeks 3-4 | Service Discovery | Cloud Map, Route 53 Integration | Automatic registration working |
| Phase 3 | Weeks 5-8 | Advanced Networking | Service Connect, Envoy Proxy | Service mesh implemented |
| Phase 4 | Weeks 9-10 | Monitoring & Observability | CloudWatch, X-Ray, Dashboards | Complete visibility achieved |
| Phase 5 | Weeks 11-12 | Security & Optimization | Security hardening, Performance tuning | Production-ready system |

### Phase 1: Foundation Setup (Weeks 1-2)

Establishes core infrastructure foundation including VPC networking, ECS cluster configuration, và basic service deployment capabilities.

#### Key Deliverables:

• VPC với multi-AZ public/private subnet architecture

• ECS cluster với mixed capacity providers (EC2 + Fargate)

• Application Load Balancer với SSL termination

• Basic ECS service deployment với awsvpc networking

• IAM roles và security groups configuration

• Initial monitoring setup với CloudWatch

#### Technical Requirements:

• VPC CIDR: 10.0.0.0/16 với /24 subnets per AZ

• ECS cluster với auto-scaling group configuration

• ALB với HTTP/HTTPS listeners và health checks

• Security groups implementing least privilege access

• CloudWatch log groups cho container logging

### Phase 2: Service Discovery Implementation (Weeks 3-4)

Implements comprehensive service discovery mechanism using AWS Cloud Map integrated với Route 53 private DNS.

#### Key Deliverables:

• Cloud Map namespace và service registry setup

• Route 53 private hosted zone integration

• Automatic ECS service registration workflow

• Health check implementation và monitoring

• DNS-based service discovery testing

• Service registry management tools

#### Technical Requirements:

• Cloud Map HTTP namespace với custom attributes

• Route 53 resolver rules cho private DNS

• ECS service discovery configuration

• Health check endpoints in all services

• DNS query testing và validation tools

## 3.2 Development Methodology

Implementation follows Agile/DevOps methodology với 2-week sprints, continuous integration/continuous deployment (CI/CD) practices, và Infrastructure as Code (IaC) approach. Development process emphasizes automation, testing, và rapid feedback cycles để ensure high-quality deliverables và minimize implementation risks.

Agile Sprint Planning: 2-week sprints với defined user stories, acceptance criteria, và sprint goals

Infrastructure as Code: AWS CloudFormation/CDK templates cho all infrastructure components

CI/CD Pipeline: AWS CodePipeline với automated testing, security scanning, và deployment

Version Control: Git workflow với feature branches, pull requests, và code reviews

Automated Testing: Unit tests, integration tests, security tests, và performance tests

Documentation: Comprehensive technical documentation, runbooks, và operational procedures

# 4. Timeline & Milestones

Project timeline spans 12 weeks với carefully planned milestones và dependencies. Implementation follows incremental approach với regular checkpoints để ensure project stays on track và delivers expected value at each phase.

| Week | Phase/Activity | Key Deliverables | Success Metrics |
| --- | --- | --- | --- |
| 1 | VPC Setup | Network infrastructure | VPC operational |
| 2 | ECS Cluster | Container platform | Services deployable |
| 3 | Service Discovery | Cloud Map setup | Auto-registration working |
| 4 | DNS Integration | Route 53 config | DNS resolution functional |
| 5-6 | Service Connect | Envoy proxy setup | Service mesh operational |
| 7-8 | Advanced Features | Traffic policies | Advanced routing working |
| 9 | Monitoring Setup | CloudWatch config | Metrics collection active |
| 10 | Observability | X-Ray tracing | Distributed tracing working |
| 11 | Security Hardening | Security audit | Security compliance achieved |
| 12 | Performance Tuning | Optimization | Performance targets met |
| 13 | Go-Live Preparation | Final testing | Production readiness confirmed |
| 14 | Production Deployment | Live deployment | System operational in production |

# 5. Budget Estimation

Comprehensive budget analysis includes all implementation costs, ongoing operational expenses, và projected savings. Investment breakdown demonstrates clear ROI calculation với conservative estimates để ensure realistic financial planning.

## Infrastructure Costs (Monthly)

| Service | Configuration | Monthly Cost | Annual Cost |
| --- | --- | --- | --- |
| ECS Fargate | 10 services, 2vCPU, 4GB | $1,200 | $14,400 |
| Application Load Balancer | 2 ALBs với SSL | $45 | $540 |
| VPC Networking | NAT Gateway, Endpoints | $90 | $1,080 |
| Route 53 | Private zones, queries | $25 | $300 |
| CloudWatch | Logs, metrics, dashboards | $150 | $1,800 |
| ECR | Container registry | $30 | $360 |
| Secrets Manager | 20 secrets | $40 | $480 |
| X-Ray | Distributed tracing | $60 | $720 |
| Total Infrastructure |  | $1,640 | $19,680 |

## Development & Implementation Costs

| Resource | Duration | Rate | Total Cost |
| --- | --- | --- | --- |
| Cloud Architect | 3 months | $8,000/month | $24,000 |
| DevOps Engineers (2) | 3 months | $6,000/month each | $36,000 |
| Security Specialist | 1.5 months | $7,000/month | $10,500 |
| QA Engineer | 3 months | $5,000/month | $15,000 |
| Project Manager | 3 months | $4,000/month | $12,000 |
| Total Development |  |  | $97,500 |

## Return on Investment Analysis

• Total Investment: $124,380 (Development + First Year Infrastructure)

• Annual Savings: $300,000 (Infrastructure optimization + Operational efficiency)

• Net Annual Benefit: $175,620

• ROI: 141% in first year

• Break-even Point: 5 months

• 5-Year NPV: $1,200,000+

# 6. Risk Assessment

Comprehensive risk assessment identifies potential challenges và mitigation strategies để ensure project success. Risk management approach includes proactive identification, impact assessment, và detailed mitigation plans.

| Risk | Probability | Impact | Priority | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Network Performance | Medium | High | High | Extensive testing, performance benchmarking |
| Service Discovery Failures | Low | High | Medium | Redundant DNS, health check automation |
| Security Vulnerabilities | Medium | High | High | Security audits, penetration testing |
| Cost Overruns | Medium | Medium | Medium | Regular monitoring, budget alerts |
| Timeline Delays | High | Medium | High | Agile methodology, buffer time |
| Skill Gaps | Low | Medium | Low | Training programs, expert consultation |

# 7. Expected Outcomes

Project success will be measured through quantifiable technical và business metrics, demonstrating clear value delivery across performance, cost, reliability, và operational efficiency dimensions.

| Metric | Current State | Target | Business Impact |
| --- | --- | --- | --- |
| Response Time | 2.5 seconds | <500ms | Improved user experience |
| Network Latency | 200ms+ | <50ms | Faster service communication |
| System Uptime | 95% | 99.9% | Reduced downtime costs |
| Deployment Time | 2 hours | <15 minutes | Faster time-to-market |
| Infrastructure Cost | $25,000/month | $17,500/month | 30% cost reduction |
| Manual Operations | 40 hours/week | 8 hours/week | 80% efficiency gain |

## Long-term Strategic Benefits

• Digital Transformation Foundation: Modern, cloud-native architecture enabling future innovation

• Organizational Capability: Enhanced team skills in container technologies và DevOps practices

• Competitive Advantage: Faster feature delivery và improved system reliability

• Platform Economy: Reusable components và services accelerating future projects

• Compliance Readiness: Security và monitoring capabilities supporting regulatory requirements

# Conclusion

The proposed Advanced Container Networking implementation on AWS ECS represents a strategic investment in modern infrastructure capabilities that will deliver immediate performance improvements, significant cost savings, và long-term competitive advantages. With a clear 141% ROI in the first year và comprehensive risk mitigation strategies, this project provides exceptional value while establishing foundation cho future digital transformation initiatives. The implementation approach ensures minimal disruption to current operations while delivering measurable improvements at each phase.

# Document Information

Document Title: Advanced Container Networking on AWS ECS - Project Proposal

Author: Kiều Nguyễn Thanh Bình

Organization: FCJ Internship Program

Date: July 2025